## Slide 1: DevOps Transformation Journey
Company Confidential
Date 18th June 2015
Version 0.026
Reviewer: TBD
Classification: Company Confidential

## Slide 2
As a CIO
I want to better understand DevOps Tooling and Automation so that I can better lead PCB through Optimisation
Who
What
Why
Notes: this session is based on the feedback and suggestions from the last session (ie the user needs)

## Slide 3
Executive Summary

## Slide 4
Detailed Program Planning
Risk & Issue Management
Financial Management
Change Control
Stakeholder Engagement
Benefits Tracking
Program Manage the delivery of the salient targets defined in the PCB Technology vision and intent statements
Ensure these are clearly defined, scoped and placed under change control
Drive delivery with the support of an accountable and empowered Program Board
Provide full and clear visibility of our progress towards targets in a single place
Early sight of any issues which may impact targets, giving the opportunity to correct course
Implementation of DevOps is part of the overall Change Optimization Program
Where We Sit In The Overall Program
Program Board Control

## Slide 5
Iterative Build/Deploy/test cycles across multiple test phases
Requirements
Design
Test Design & Coverage
Env. Booking & Provision
APPLICATION BUILD
APPLICATION DEPLOYMENT
TESTING
DEPLOY TO PROD
Poor tooling adoption and disparate processes impact agility and speed of projects
Poor traceability between requirements and delivery
Weak tooling adoption
Low Test coverage
Disparate processes impact test execution
Lack of integrated timely test data results in a risk based approach
Weak tool chain integration & version control leading to delays & poor quality control
Multiple handoff in deployment processes leading to high incidents in prod.
Where we are today
Serial Processes, Culture & processes result in intertia, even when attempting to use Agile methodology
Iterative Build/Test/Fix Process. Defects identified later in test lifecycle, resulting in a higher cost to fix and adding delay
Environment provision and stability a consistent delivery risk across change portfolio

## Slide 6
We will track and measure our Journey to ensure we reap the benefits
Measures and Benefits
Benefits
Much faster time to market
Major avoidance of hidden costs
from removal of separating wall
Higher degree of automation and control
Increased standardisation & compliance
Continuous deployments, business agility
Chart: 
| April | May | June
Region 1 | 50 | 10 | 40
Chart: 
| White | Blue | Grey
Region 1 | 50 | 30 | 20
Chart: 
| White | Blue | Grey
Region 1 | 50 | 45 | 5
Chart: 
| white | blue | grey
Region 1 | 50 | 10 | 40
+5%
Drive Up Release Automation
Ensure Implementation Effectiveness results in zero incidents
+20%
Increase Tester Productivity
>95%
Increase Environment Availability
Chart: 
| white | blue | June
Region 1 | 50 | 30 | 20
-10%
Reduce Missed Milestones due to poor demand management
Chart: 
| white | blue | grey
Region 1 | 50 | 25 | 25
-20%
Reduce Prod data proliferation
0%
Measures
Notes: Simplifying the Technology estate across product platforms & improve productivity Focused on delivering customer & colleague experiences across PCB through automation. Push button Environment commissioning to reduce time to market for apps Clear vision to improve development lifecycle from:
Quality & Efficiency
Robust Quality Management Tools
Objectives to reduce time & effort to commission new environment, reduction in infra footprint

## Slide 7
DevOps Enablers - CAMS
Key enabling factors for the application teams to deliver the vision
Culture
Create a culture of cohesive delivery with all stakeholders working together, development, Test & Operations.
Automate
Enable software delivery to be a routine task with predictable results using automation.
Measure
Capture the key measurements to ensure we are making the difference, and are on the right track.
Share
Share the successes and the benefits across the organisation, creating a an environment that is conducive to a collaborative mind-set.

## Slide 8: People & Process
Code
Code
Build
Deploy
Test
Operate
Production
Unit Test
Code Quality analysis
Check-in code & Peer review
Deploy
Smoke test
System & Regression Test
Performance Test
NFT
Security/ UAT
Logging & Monitoring
Schedule P-deployment
Deploy to PROD
PROD verification
Code review
Exploratory test
Code Check-out & Build
PCB DEVOPS Enablement Platform
Plan
Code
Build
Deploy
Operate
Test
Integration with PM tools
Deployment Automation
Requirements
Management
Integration
Provisioning
Continuous Integration
Test Automation
Service Virtualisation
Logging & Monitoring
Test Environment
Management
~25%
Spend Optimisation
20% Increase in
Automation
20%
Build & Release Optimisation
Increased Process
Standardisation & Maturity
Technology Standardisation
& Compliance
Auto step
Technology
Benefits
Manual step
The desired target state brings in process Standardisation and enables Autonomy to the user groups through Alignment with automation tools
This Is Where We Want To Be

## Slide 9
Enable
Establish, Develop Enablers for the DevOPS journey
Validated Continuous Delivery
areas for the pilot with KPI’s Defined
Execute
Examine existing source code + processes
Plan pilots + tools implementation
Set up of KPI Dashboard
Team Structure and responsibilities
Pilot + DevOps tooling implementation project plan
Just enough CD (optimum risk/cost)
Roadshows/
Brownbags
Enterprise wide roll out
Assess and finalize
Establish Core Team
PILOT
PoC – Quick Wins
Socialize
Champions /Evangelists
Gamification – Incentives (***)
Roll-Out
Operate DevOps teams for projects - Implement DevOps tooling for the projects
Implementation guidance
Measure and Improve
Measure Performance
Show performance in assigned domain by delivering business value
Per sprint improved usage per three sprints Pilot
Grow step by step in full Continuous delivery
Post Implementation Reporting
Lessons Learnt
Feedback from project team
Analyze
Data Collection
Application Inventory
Clustering
Integrations
Identify Key Areas of Improvements
Tools – new/existing
Continuous Delivery
Test automation
Continuous Integration
Strategize
Plan - Definition of DONE
Prototype
Scope definition – 3m/6m/1yr
Evaluate against the DevOPS Maturity Model
Solution delivery approach involves steering DevOps adoption by building the foundation platform as part of the Pilot. Post-pilot rollouts to have feedback mechanism for continuous improvement
Identify / Build Primary Enablers
Our Approach to Deliver
Foundation/ Enabler Build - Pilot
Application Rollouts

## Slide 10
Target Operating Model
Project Management | Environment Provisioning | Continuous Integration | Test Automation | Service Virtualization | Logging & Monitoring | Test Environment Management
Requirement Traceability Self Service | Self Service Infrastructure as code Faster, Automated Provisioning Standards based Consistent Immutable servers Ability to test new ideas, product upgrades, specific test scenarios with on-demand capability | Automated builds, testing and deployments Ability to capture, identify issues early into the development cycle Enhanced build and release processes supporting continuous delivery Lean / Agile processes Rare Production rollbacks | Automated smoke, regression, performance and security test Fail Fast and fail early in a release cycle Shift left Faster test cycles Improved quality and reliability of software delivery Rare Defects on Production | Ability to test independently Ability to test against legacy or new versions of upstream / downstream systems Less dependency on full stack of environments for test phases | Complete view of the impact of change per code / config change Ability to Identify potential performance and security impacts to environments View of availability and usage patterns of the environments | Ability to request, schedule, book, validate, reclaim and chargeback Service Transformation Environment Consolidation & Optimization
Delivery approach is aligned to the Target Operating Model, enabling agility for software releases

## Slide 11
LAUNCH
ON-BOARDING
PILOT
APPLICATIONS
STEADY STATE &
GROWTH
SOLUTION
DESIGN
TEAM
Execution
TEAM
Implementation Design
Survey & Assessment creation
Analytics Implementation
Workflow assessment
Test Driven Infrastructure
Training & Mentoring
DevOps Patterns
Service Virt. Patterns
Test Automation Patterns
Test Env Mgmt Patterns
On Boarding activities
Jira backlog of items
Standardize on DevOps Platform
Onboarding Team
Journey Assessment
Engagement & gap assessment
(infra, tools & processes)
Trouble Shooting & Roadmap briefings
Success patterns & Community Building
Prioritized list of items
Capacity & Team Ramp up plan
SI Capacity Ramp Up
Barclays Capacity Ramp Up
Stages & Activities
Solution delivery will involve design, execution and application teams coming together to execute activities in stages

## Slide 12
Application On-boarding - Phased Delivery
Phased approach, landing groups of apps onto the DevOps platform, while the platform matures towards the target state over time.
Small set of apps for pilot
Minimum Viable Product available in the form of CI + Release Automation + Automated consistent Build practices.
As time progresses, applications groups move to the next level of maturity on the platform, as platform matures.
Target state achieved over a period of time across a number of phases.
Wave 4
Wave 3
Wave 2
Wave 1 (Pilot)
App Group 1
App Group 2
App Group 3
App Group 4
App Group 3
App Group 1
App Group 2
DevOps Platform Maturity
App Group 1
Applications Maturity
Optimised
Measured
Consistent
Repeatable
Regressive
App Group 2
App Group 1
Cumulative View of Application On boarding

## Slide 13
Platform Architecture and Design (e.g. PaaS: Docker, Open Shift etc.| COTs: Nolio etc | Cloud NPE)
Application Profiling
A List DevOps Ready (20%)
Criteria:
Tech Stack: Java
Deployment Method: Package based deploy
Example:
X% of Payments
Y% of Corporate etc.
B List Need Change (30%)
Criteria:
Tech Stack: Java, .NET, Database
Deployment Method: Scripts, Objects, Packages with Custom Integrations
C List Not Ready (50%)
Criteria:
Tech Stack: COTS, Legacy
Deployment Method: scripts, objects, packages with custom integrations
Builds: Continuous
Environments: On Demand
Automation Testing: 85% automation coverage
Release: Auto-deployments to CIT, ST. 1-click to E2E SIT, UAT, NFT, OAT
Validation: 100% automatic
Logging/Monitoring: Real time ELK based
TARGET
Transform & Align Process
6-9 mo
12-18 mo
9-12 mo
1-3 mo
90%
10% Need Change
2 YEAR JOURNEY
DevOps Platform Build Out
Base Impl
Customization
Enterprise Integration
Considerations: LOB Specific Customization | Zero disruption | 4 Waves
DevOps Enablement Framework
Tech Stack
DevOps Readiness Evaluation
Arch Evaluation
Barclays Inputs and Dimensions
$$ - ESI Investment level
## - Strategic importance
%% - Future Growth potential
Re-Design
Packaged Deploy, Cloud Aware
Simplification
Deploy, Release, Configuration
Standardization
Release Process, Test Environment
Application On-boarding
Apps
Growing; High Rev Impact
Re-platform Select Applications
Align to Continuous Delivery Process
4 Waves
Barclays Application Ecosystem
Payments | Corporate | … Java | .NET | Siebel | …
9-12 mo
Pilot and post-pilot rollouts will be executed in 4 waves over a 2 year journey. Quick wins will be targeted in earlier waves to gain confidence amongst application/ user groups
Assessment & Onboarding Criteria

## Slide 14
10 Apps, 12 Weeks
High Level Plan
Scoping & Assessment
Scope and objectives of the strategy
Program introduction and Core Team
Process Definition for Provisioning – Initial, intermediate and end state
Provisioning template design & builds
1. OS 2. OS + SW 3. OS + SW + APP
Build templates design
Build tool integrations – Code coverage, code quality, test execution
Build time provisioning &
test execution, monitoring
metrics capture & report
Build artefact upload & versioning design and implementation
Tooling
Tool integrations – Logging, monitoring, etc
Feedback & enhancements
Priority for Automation of tests smoke/regression/functional
Tooling enablement for PoC Project teams
Integrate automation into release cycle – execution and new test case creation - Process
Tooling & Prototyping
Categorization and Identification of core backend services - Complexity, usage, integrations
Shareability across projects
Version Co-Existence & Data
Common architecture
Service Enhancements
Data collection template
PoC Project identified and prioritization – low risk/optimal output
Foundation/ Enabler Build
Build Key enablement systems
- Private Cloud stack - JIRA/Confluence/DSL Servers/NOLIO / VTAF/KORE/ERA, JENKINS ( master/slave), NEXUS
Key tech patterns for enablement
Baseline OS build
Provisioning
DevOps
Test Automation
Service Virtualization
Wave 1 (Pilot)
Wave 2
Wave 3
Wave 4
Wk 1 | Wk 2 | Wk 3 | Wk 4 | Wk 5 | Wk 6 | Wk 7 | Wk 8 | Wk 9 | Wk 10 | Wk 11 | Wk 12
The wave approach of delivering DevOps change transformation starts with a Pilot (Wave 1) of 12 weeks with an objective to build Platform Foundation and onboard 10 applications for early adoption

## Slide 15
High Level Plan
Scoping & Assessment
Scope and objectives of the strategy
Program introduction and Core Team
Process Definition for Provisioning – Initial, intermediate and end state
Provisioning template design & builds
1. OS 2. OS + SW 3. OS + SW + APP
Build templates design
Build tool integrations – Code coverage, code quality, test execution
Build time provisioning &
test execution, monitoring
metrics capture & report
Build artefact upload & versioning design and implementation
Tooling
Tool integrations – Logging, monitoring, etc
Feedback & enhancements
Priority for Automation of tests smoke/regression/functional
Tooling enablement for PoC Project teams
Integrate automation into release cycle – execution and new test case creation - Process
Tooling & Prototyping
Categorization and Identification of core backend services - Complexity, usage, integrations
Shareability across projects
Version Co-Existence & Data
Common architecture
Service Enhancements
Data collection template
PoC Project identified and prioritization – low risk/optimal output
Platform Improvements
Build Key enablement systems
- Private Cloud stack - JIRA/Confluence/DSL Servers/NOLIO / VTAF/KORE/ERA, JENKINS ( master/slave), NEXUS
Key tech patterns for enablement
Baseline OS build
Provisioning
DevOps
Test Automation
Service Virtualization
Wave 1 (Pilot)
Wave 2
Wave 3
Wave 4
The 2 year journey of DevOps transformation will be planned as part of Waves 2, 3 and 4, with feedback mechanism to continuously improve the platform

## Slide 16
Provisioning Lead(1)
Test Automation Lead (1)
S.V Lead(1)
Solution Architecture (Cognizant(1) + Virtusa(1) + Barclays(1))
PROGRAM MANAGEMENT OFFICE
SOLUTION
DESIGN
TEAM
App 1
App 2
App 3
App 4
App 5
App 6
App 7
App 8
App 9
App 10
Barclays Program Management
Design Consultants (2)
BARCLAYS
VIRTUSA
Cognizant
LEGEND
TEMs SME (1)
API Engineering Team Lead(1)
IBM
Virtusa / Cognizant / Barclays
Pilot Execution
TEAM
TEMS Factory (10*)
Virtusa VtaF Test Automation SME (1)
Cognizant Consultant (1)
Virtusa Integration Architect (1)
Cognizant Design Consultant (2)
Cognizant Design Consultant (1)
Virtusa Design Consultant (1)
Design Consultant (1)
Design consultant (1)
IBM Nolio Factory
Virtusa VtaF Consultants (5*)
Cognizant Test Teams (?)
SV Factory (2*)
Provisioning Factory (2*)
API Factory (2*)
Cognizant(1) + Virtusa (1) + Barclays PM
Working Group
CI Lead (1)
Application Onboarding
Team
(10*) plus Barclays stakeholders
CI Factory
Cognizant (5*)
API Team
Who will Deliver the Solution
Team structure, as defined for Pilot
Delivery execution team structure is defined and being ramped up for Wave 1 (Pilot) phase

## Slide 17
Appendix

## Slide 18
Delivery
Platform Architecture and Design (e.g. PaaS: Docker, Open Shift etc.| COTs: Nolio etc | Cloud NPE)
Application Profiling
A List DevOps Ready (20%)
Criteria:
Tech Stack: Java
Deployment Method: Package based deploy
B List Need Change (30%)
Criteria:
Tech Stack: Java, .NET, Database
Deployment Method: Scripts, Objects, Packages with Custom Integrations
C List Not Ready (50%)
Criteria:
Tech Stack: COTS, Legacy
Deployment Method: scripts, objects, packages with custom integrations
Builds: Continuous
Environments: On Demand
Automation Testing: 85% automation coverage
Release: Auto-deployments to CIT, ST. 1-click to E2E SIT, UAT, NFT, OAT
Validation: 100% automatic
Logging/Monitoring: Real time ELK based
TARGET
6-9 mo
12-18 mo
6-9 mo
1-3 mo
6-9 MONTH JOURNEY
DevOps Platform Build Out
Base Impl
Customization
Enterprise Integration
Considerations: LOB Specific Customization | Zero disruption | 4 Waves
DevOps Enablement Framework
Tech Stack
DevOps Readiness Evaluation
Arch Evaluation
Barclays Inputs and Dimensions
$$ - ESI Investment level
## - Strategic importance
%% - Future Growth potential
Application On-boarding
4 Waves
Barclays Application Ecosystem
Payments | Corporate | … Java | .NET | Siebel | …
9-12 mo
Source Code management
Continuous Integration
Automated Deployments
Service Virtualisation
Requirements Management
Automated Testing

## Slide 19
Delivery
Platform Architecture and Design (e.g. PaaS: Docker, Open Shift etc.| COTs: Nolio etc | Cloud NPE)
Application Profiling
A List DevOps Ready (20%)
Criteria:
Tech Stack: Java
Deployment Method: Package based deploy
B List Need Change (30%)
Criteria:
Tech Stack: Java, .NET, Database
Deployment Method: Scripts, Objects, Packages with Custom Integrations
C List Not Ready (50%)
Criteria:
Tech Stack: COTS, Legacy
Deployment Method: scripts, objects, packages with custom integrations
Builds: Continuous
Environments: On Demand
Automation Testing: 85% automation coverage
Release: Auto-deployments to CIT, ST. 1-click to E2E SIT, UAT, NFT, OAT
Validation: 90-100% automatic
Logging/Monitoring: Real time ELK based
TARGET
6-9 mo
12-18 mo
9-12 mo
1-3 mo
9-12 MONTH JOURNEY
DevOps Platform Build Out
Base Impl
Customization
Enterprise Integration
Considerations: LOB Specific Customization | Zero disruption | 4 Waves
DevOps Enablement Framework
Tech Stack
DevOps Readiness Evaluation
Arch Evaluation
Barclays Inputs and Dimensions
$$ - ESI Investment level
## - Strategic importance
%% - Future Growth potential
Application On-boarding
4 Waves
Barclays Application Ecosystem
Payments | Corporate | … Java | .NET | Siebel | …
9-12 mo
Source Code management
Automated Deployments
Service Virtualisation
Requirements Management
Automated Testing
Application Redesign/Changes
Continuous Integration

## Slide 20
Delivery
Platform Architecture and Design (e.g. PaaS: Docker, Open Shift etc.| COTs: Nolio etc | Cloud NPE)
Application Profiling
A List DevOps Ready (20%)
Criteria:
Tech Stack: Java
Deployment Method: Package based deploy
B List Need Change (30%)
Criteria:
Tech Stack: Java, .NET, Database
Deployment Method: Scripts, Objects, Packages with Custom Integrations
C List Not Ready (50%)
Criteria:
Tech Stack: COTS, Legacy
Deployment Method: scripts, objects, packages with custom integrations
Builds: Continuous
Environments: On Demand
Automation Testing: 85% automation coverage
Release: Auto-deployments to CIT, ST. 1-click to E2E SIT, UAT, NFT, OAT
Validation: 90-100% automatic
Logging/Monitoring: Real time ELK based
TARGET
6-9 mo
12-18 mo
12-18 mo
1-3 mo
12-18 MONTH JOURNEY
DevOps Platform Build Out
Base Impl
Customization
Enterprise Integration
Considerations: LOB Specific Customization | Zero disruption | 4 Waves
DevOps Enablement Framework
Tech Stack
DevOps Readiness Evaluation
Arch Evaluation
Barclays Inputs and Dimensions
$$ - ESI Investment level
## - Strategic importance
%% - Future Growth potential
Application On-boarding
4 Waves
Barclays Application Ecosystem
Payments | Corporate | … Java | .NET | Siebel | …
9-12 mo
Source Code management
Continuous Integration
Automated Deployments
Service Virtualisation
Requirements Management
Automated Testing
Align to CI/CD SDLC
Application redesign to support CI/CD

## Slide 21
Jira
Stash
Jenkins
DB Release
Management
GIT
SonarQube
Chef
Config
MW
Splunk / ELK
Commit Code
Trigger Build
Pull Code
Code Review
SCM Traceability
Requirement Traceability
OS
Environments
Provisioning
Deployment
Update Build
Code to Build Traceability
Pull Packages
Static Code Analysis
Jira Integration
Self Service Enablement
Yum
Nexus Pro
SNOW
Auto-ticketing
Audit Trail
Test Frameworks
App
Log Management
Nolio
Deployment
Requirements
User Stories
Build Farms
Deployment Targets
Technical Solution Architecture
The solution binds all the key tools and components of technology estate to deliver the seamless experience.

## Slide 22
Solution
Application Performance Monitoring
Provisioning
PCB DevOps Enablement Platform
Log Analysis
Build and Release
Automation
Test
Automation
Service
Virtualization
Monitoring
Lean/Agile Processes
Audit Trail all the way from issues/ requirements to releases.
Left shift testing
Fail fast/Quick feedback.
Reduced cycle time for testing
Continuous feedback
Request/Schedule/Book/Validate & Claim back Environments.
Faster, Automated Provisioning.
Requirement tracing.
Fewer Production failures and incidents
DevOps platform solution provides a fully automated, self-service platform with an auditable workflow
Features
Benefits

## Slide 23
PMs Onboarded
SMEs Onboarded
Pilot Execution Team Onboarded
Design Sprint Ends
Solution Architecture Group Formed
Design Team Onboarded
Sprint 1 Ends
Sprint 2 Ends
Sprint 3 Ends
Sprint 4 Ends
Sprint 5 Ends
Team Onboarding Logistics
T-4 W | T-3 W | T-2 W | T-1 W | T | T+1 W | T+2 W | T+3 W | T+4 W | T+5 W | T+6 W | T+7 W | T+8 W | T+9 W | T+10 W | T+11 W | T+12 W
JUN 03 | JUN 10 | JUN 17 | JUN 24 | JUL 01 | JUL 08 | JUL 15 | JUL 22 | JUL 29 | AUG 5 | AUG 12 | AUG 19 | AUG 26 | SEP 02 | SEP 09 | SEP 16 | SEP 23
Platform v1.0 Launch
Pilot Applications Onboarded
Pilot Applications Identified
Pilot Applications Profiled
Backlog Defined
Low Level Design Approved
Work Streams Execution Starts
Platform Foundation Elements Available
Draft TOM Available
TOM Available
Team Structure Defined
Staffing Plan Defined
Platform v1.0 Development Complete
Profiling Template Defined
Partner IP Infrastructure Defined
Sandbox Infrastructure Defined
JUNE | JULY | AUGUST | SEPTEMBER
High Level Milestones

## Slide 24
Current View
Barclays has undertaken an initiative geared towards Simplifying the Technology estate across product platforms & improve productivity
Focused on delivering customer & colleague experiences across PCB through automation.
Push button Environment commissioning to reduce time to market for apps
Clear vision to improve development lifecycle from
    Quality & Efficiency
    Robust Quality Management Tools
Objectives to reduce time & effort to commission new environment, reduction in infra footprint
In summary, Barclays is looking at reduce infrastructure footprint, time & effort. Focus on push button environment etc.
Understanding of the Problem Statement
A lean approach by adopting agile delivery model:
  Seamless integration with application management and DevOps services
  Leveraging purpose built platform to unlock efficiency and drive lower cost
Deliver the solution in an iterative manner with regular show-tell sessions for user feedback
  Analyze, Identify Key areas & strategize the plan.
  Enable and execute leaner and smarter model
  Focus on measurement, reporting & rolling out to other projects
Deploy a lean delivery approach & not disturbing the current environment
Use Best Practice tools & dashboard for enabling automation and reducing cost.
Summary of Solution Approach
Highlight key problem area

## Slide 25
Enable PCB business growth through the creation of Automated services, driving a digital revolution that is Customer & Colleague led and focused on Optimisation
Enable PCB business growth through the creation of world-class Technology services, driving a digital revolution that is Customer & Colleague led and focused on Simplification
Main Effort
What
Fundamentally transform the way we work to achieve a 25% improved productivity
Deliver a step change in customer & colleague experiences across PCB through mass automation of journeys, instilling a culture of continuous improvement
Simplify our Technology estate across 9 product platforms by placing big bets on strategic technology
Deliver a consistent, automated and effective control environment aligned to our risk appetite
Market leader in multi-channel digital client experiences
1
2
3
4
5
KPIs
 | Increase Tester Productivity | <5%
 | Increase Environment Availability | >95%
 | Drive Up Release Automation | +20%
 | Reduce Environment provisioning elapsed time. | -15%
 | Reduce prod data proliferation | -20%
 | Reduce missed milestones due to poor Demand Management | -10% TBC
 | Increase overall Operational Effectiveness | 95%
 | Ensure Implementation Effectiveness results in zero incidents | 0
2
2
1
2
1
3
4
2
2
3
2
1
3
4
5
6
7
6
The Benefits & Measures of Our Journey